Project Title: Smart Language Learner Platform

Project Team Requirements: Team of 6 persons

Sponsoring Company: NUS-ISS

Sponsor: Darryl, NUS-ISS

The goal of this project is to have a deployable learning + AI writing + grading platform.

The backlog will be structured into core system domains:

✅ User Management
✅ Composition Writing Generator
✅ Evaluation & Grading Engine
✅ Framework / Rubric Engine
✅ Knowledge Teaching Module (idioms + show-not-tell phrases)
✅ Document Processing Pipeline
✅ Refinement Writing Engine
✅ Analytics & Feedback System
✅ Admin & Content Management
✅ Security & Performance

# ⭐ Assumptions for V1 Production System

- Target users:

  - Students

  - Parents/Teachers

  - Self-learning writers

- Supported languages:

  - English composition

  - Chinese composition

- Input formats:

  - Online editor writing

  - Upload files: PDF, DOCX, PPTX, TXT

- Core intelligence:

  - Rule-based + AI-assisted grading engine (recommended hybrid architecture)

# ⭐ USER STORIES BACKLOG — VERSION 1 PRODUCTION READY

This version is structured for production-ready product development and is optimized for:

✅ Individual student subscription model
✅ Personal learning AI assistant style platform
✅ Usage-based or tiered SaaS pricing
✅ Self-service onboarding
✅ Commercial launch readiness

# ⭐ Product Vision — Individual User SaaS Composition Learning Platform

The platform enables individual learners to:

✅ Generate compositions
✅ Receive AI grading and feedback
✅ Learn writing techniques
✅ Upload personal documents
✅ Improve writing quality using refinement engine
✅ Subscribe to learning plans

# MODULE 1 — User Authentication & Personal Account Management

## US-1.1 User Registration, Login and Security

### Tasks (24 hours)

- Design user schema

- Implement registrstion and authentication API

- Password hashing encryption + security validation

- Token session management

- Email verification workflow

### Acceptance Criteria

✅ User can register account and login/logout
✅ Password is securely stored
✅ Session authentication works
✅ Email verification is required

## US-1.2 User Profile Management

### Tasks (8 hours)

- Create profile database schema

- Implement profile update API

- Allow language preference selection

### Acceptance Criteria

- User can edit profile

- User can select:

  - English / Chinese learning mode

## US-2 User Profile Learning Preference Settings

Allow users to configure:

- Preferred language (English / Chinese)

- Writing difficulty level

- Learning mode

### Tasks (12 hours)

- Profile database design

- Preference UI

- Preference persistence API

### Acceptance Criteria

✅ User can update learning preferences

# MODULE 2 — Personal SaaS Subscription System ⭐⭐⭐

## US-3 Subscription Billing Engine

Recommended Payment Provider:

- Stripe (company)

### Supported Plans

- Free Trial

- Basic Writing Assistant

- Premium AI Grading + Refinement

### Tasks (60 hours)

- Pricing plan database

- Payment API integration

- Webhook event processing

- Subscription state management

- Auto renewal system

### Acceptance Criteria

✅ User can subscribe
✅ Payment updates account status
✅ Expired subscription blocks premium features

## US-4 Usage Quota Control Engine ⭐⭐⭐⭐

This is critical for SaaS profitability.

### Tasks (50 hours)

- Build Usage tracking middleware

- Track user usage:

  - Composition evaluation count

  - AI generation count

  - Upload processing count

- Add Redis rate limiter

- Implement Quota validation pipeline and/or quota enforcement API

### Acceptance Criteria

✅ User cannot exceed plan quota
✅ System shows quota usage

# MODULE 3 — AI Composition Writing Engine ⭐⭐⭐⭐

## US-5 Generate Composition Based on Title + Framework

### Tasks (48 hours)

- Build Prompt orchestration layer

- Language detection

- Integrate AI text generation model

- Support framework selection:

  - Five Paragraph Essay

  - 起承转合 structure

  - PEEL paragraph structure

- Length control module

- Output quality filtering

### Acceptance Criteria

✅ System generates composition when user inputs:

  - Title

  - Language

  - Framework

✅ Composition generated is logical, coherent and structured

## US-6 Technique-Based Writing Mode

### Tasks (30 hours)

- Build technique tagging system

- Add generation constraint rules

- Supported Techniques:

  - Show-Don’t-Tell writing

  - Narrative storytelling

  - Argumentative writing

- Writing rule engine

- Phrase recommendation integration

### Acceptance Criteria

✅ Composition Output follows selected technique

# MODULE 4 — AI Composition Evaluation Engine ⭐⭐⭐⭐⭐ (Core Product Value)

## US-7 Automatic Composition Scoring

Evaluate dimensions:

### English Composition

- Structure quality

- Vocabulary

- Grammar correctness

- Idea development

- Coherence

- Creativity level

### Chinese Composition

- 起承转合 completeness

- Character expression

- 情感深度

- 描写质量

### Tasks (90 hours)

- Design Rubric scoring engine

- NLP feature extraction pipeline

- Integrate NLP analysis

- Embedding similarity scoring

- Model inference service

- Train scoring model (if ML is used)

- Implement scoring explanation generator

### Acceptance Criteria

✅ Score output range 0–100
✅ Score breakdown is shown

  - Strengths

  - Weaknesses

  - Improvement suggestions

## US-8 Explainable AI Feedback Generator ⭐⭐⭐

### Tasks (60 hours)

- Feedback generator model

- Text segment mapping

- Visualization API

### Acceptance Criteria

✅ User understands why score is given.

✅ Output must include:

- Strengths

- Weaknesses

- Evidence text segments

- Improvement suggestions

## US-9 Show-Don’t-Tell Detection Engine

Detect writing style quality.

### Tasks (70 hours)

- Create emotion expression classifier

  - Emotion classifier model

- Build phrase pattern detection

  - Pattern recognition engine

- Create Action-based description detector

### Acceptance Criteria

✅ Direct emotion telling is detected

✅ Alternative descriptive suggestions are provided

✅ Descriptive showing phrases

Example Feedback:

- "Try replacing 'I was sad' with sensory description."

# MODULE 5 Framework & Rubric Management Module

## US-5 Admin Can Configure Grading Rubrics

### Tasks (30 hours)

- Build rubric database schema

- Create rubric editor UI

- Support:

  - Weight adjustment

  - Criteria addition

### Acceptance Criteria

- Admin can modify scoring rules without code change.

# MODULE 6 — Personal Knowledge Learning Assistant ⭐

## US-10 High-Scoring Vocabulary & Idiom Library

Supports:

- Advanced English vocabulary

- Chinese 成语

- Model sentence examples

### Tasks (30 hours)

- Phrase database design

- Semantic search indexing

- Build phrase knowledge database

- Categorize phrases:

  - Emotion

  - Scene

  - Action

  - Contrast

### Acceptance Criteria

✅ User can search phrases

✅ System shows usage examples

## US-11 Contextual (Show-Not-Tell ) Phrase Recommendation Engine

### Tasks (50 hours)

- Build Phrase Embedding similarity search

- Recommend phrases based on composition topic

- Context-aware suggestion logic

### Acceptance Criteria

✅ Writing improvement phrases are suggested

# MODULE 7 — Document Upload Processing

## US-12 Support Personal Document / File Upload Evaluation

Supported Formats:

- PDF

- DOCX

- PPTX

- TXT

### Tasks (60 hours)

- Implement file parser layer

- Extract text from documents

- Clean formatting noise

- Parsing pipeline

- Text cleaning engine

### Acceptance Criteria

✅ Uploaded document converted into analyzable text andcan be evaluated

# MODULE 8 — Writing Refinement Engine ⭐

## US-13 Generate Improved Composition Version

Output must show:

- Original composition

- Refined improved version

### Tasks (80 hours)

- Rewrite AI model integration

- Grammar correction module

- Style enhancement engine

- Improve:

  - Grammar

  - Flow

  - Description quality

### Acceptance Criteria

✅ Meaning is preserved
✅ Writing quality is improved

✅ System outputs:

  - Original version

  - Refined version

# MODULE 9 — Personal Learning Dashboard

## US-14.1 Writing/Learning Progress Tracking Dashboard

Show:

- Average score trend

- Weakness categories

- Improvement metrics

### Tasks (50 hours)

- Analytics aggregation pipeline

- Visualization UI

### Acceptance Criteria

✅ User can track learning progress

## US-14.2 Composition Quality Heatmap

Show:

- Grammar weakness

- Vocabulary level

- Structure strength

# MODULE 10. Admin Content Moderation System

## US-15 Knowledge Content Management

Admin can:

- Add idioms

- Update examples

- Remove incorrect phrases

# MODULE 10 — Security Protection Layer & Performance Requirements

## US-16.1 Input Protection System

Protect platform from:

- Prompt injection attacks

- Malicious document uploads

### Tasks (40 hours)

- Input sanitization engine

- Sandbox processing

### Acceptance Criteria

✅ Platform rejects malicious inputs

## US-16.2 Data Security

- Encryption at rest

- Role-based access control

## US-16.3 System Performance Target

- Composition evaluation response time < 8 seconds

- Upload processing < 15 seconds

# MODULE 11 — Cost Optimization Layer

## US-17 Smart Evaluation Result Caching

### Tasks (30 hours)

- Composition hashing

- Cache storage system

### Acceptance Criteria

✅ Repeated evaluation is cached

# ⭐ Total Estimated Development Effort

| Module | Hours |
| --- | --- |
| Authentication | 24 |
| Billing SaaS Layer | 60 |
| AI Writing Engine | 78 |
| AI Grading Engine | 160 |
| Learning Assistant | 80 |
| Upload Processing | 60 |
| Security + Optimization | 70 |
| Dashboard + Monitoring | 50 |

👉 Total V1 Effort ≈ 540 – 600 hours

# ⭐ Recommended Technical Architecture (V1 Production)

### Backend

- Python AI service (recommended)

### NLP Layer

- Transformer-based model or API-based LLM

### Database

- Structured data → MySQL

- Knowledge phrases → Vector database

# ⭐ Estimated Overall Development Effort

| Module | Hours |
| --- | --- |
| Authentication | 22 |
| Writing Generation | 40 |
| Grading Engine | 80 |
| Knowledge Module | 68 |
| Upload Pipeline | 50 |
| Refinement Engine | 70 |
| Dashboard | 40 |
| Security | 20 |

👉 Total V1 estimate ≈ 390 – 450 development hours

# ⭐ Overall Architecture — Hybrid AI Grading System

## High-Level Layers

User Input
   ↓
Frontend Editor / Upload Gateway
   ↓
Document Processing Layer
   ↓
NLP Feature Extraction Engine
   ↓
Scoring Intelligence Layer
   ↓
Knowledge Feedback Generator
   ↓
Refinement Writing Engine
   ↓
Result Presentation API

# ⭐ Core AI Components (Production Design)

## 1. Input Processing Layer

### Responsibilities

- Handle:

  - Online composition typing

  - PDF / DOCX / PPTX upload

### Implementation Stack

- File parsing:

  - Python document libraries

  - OCR if needed

Recommended Tools:

- Text extraction → preprocessing normalization

Tasks:

- Remove formatting noise

- Sentence segmentation

- Language detection

## 2. Feature Extraction Engine (Very Important ⭐⭐⭐)

This is the heart of grading AI.

### Extract These Features

### ✅ Structural Features

English Composition:

- Introduction presence

- Body paragraph count

- Conclusion detection

Chinese Composition:

- 起承转合 completeness detection

### ✅ Semantic Features

Use embedding models.

Recommended Technology:

- Transformer-based encoder models

Example Models:

- BERT family models

- Sentence embedding models

Purpose:

- Measure idea development quality

- Detect repetition

### ✅ Linguistic Quality Features

Evaluate:

- Vocabulary richness

- Grammar correctness

- Sentence diversity

Tools:

- Language grammar checkers

- Statistical metrics

## 3. Scoring Intelligence Layer ⭐ (Most Commercially Critical)

## Hybrid Scoring Strategy (Recommended)

Final Score =

Score =

0.25 × Structure Score
+ 0.25 × Language Quality Score
+ 0.25 × Semantic Development Score
+ 0.25 × Creativity / Technique Score

### Structure Scoring Module

Detect:

- Paragraph organization

- Logical flow

Techniques:

- Rule-based detection

- Neural classification model

### Semantic Development Scoring

Measure:

- Idea expansion depth

- Topic consistency

Method:

- Cosine similarity between paragraphs and theme embedding.

### Creativity Scoring (Advanced Feature)

Evaluate:

- Show-don’t-tell usage

- Emotional expression

- Narrative progression

Use classification model trained on high-quality compositions.

## 4. Feedback Generation Engine ⭐⭐⭐ (Differentiator Feature)

This is what makes the product valuable.

System must output:

✅ Score explanation
✅ Strengths
✅ Weaknesses
✅ Improvement advice
✅ Sample improved sentence

Implementation Approach:

### Step 1

Identify weak segments.

### Step 2

Map weakness → knowledge recommendation database.

Example Mapping:

| Weakness | Feedback |
| --- | --- |
| Direct emotion telling | Suggest sensory description |

## 5. Refinement Writing Engine (AI Rewrite System)

Use Large Language Model reasoning.

You can build on:

- OpenAI models or similar APIs.

Functions:

- Grammar correction

- Flow improvement

- Show-not-tell enhancement

Important Control Rule:

Add constraint prompts so AI does not completely rewrite student work (preserve originality).

## 6. Knowledge Graph + Teaching Database ⭐

This is a major competitive advantage.

Build structured knowledge storage.

Include:

### English

- Advanced vocabulary list

- Idiom usage database

- Show-don’t-tell phrase repository

### Chinese

- 成语库

- 描写句型库

- 起承转合 example database

Implementation Option:

- Vector database search

Recommended technology:

- Embedding similarity search

## 7. Document Intelligence Pipeline

Use streaming pipeline:

Upload → Parsing → Cleaning → Feature Extraction → Scoring → Feedback Generation

Must support batch evaluation later.

## 8. Model Training Strategy (If You Want World-Class Quality ⭐)

### Dataset Requirements

You need:

- High-score compositions

- Medium-score compositions

- Low-score compositions

Labeling dimensions:

- Grammar

- Structure

- Creativity

- Expression depth

Training Method:

- Supervised learning classification

- Ranking model (preferred)

# ⭐ System Deployment Architecture

## Backend Microservices

Recommend splitting services:

### API Gateway Service

Handles authentication + routing.

### AI Inference Service

Runs model scoring and feedback generation.

Use GPU inference if possible.

### Knowledge Retrieval Service

Vector search engine.

# ⭐ Database Design Choice

## Structured Data

- PostgreSQL

## Vector Embedding Storage

- Vector database such as:

  - FAISS

  - Weaviate

  - Pinecone

# ⭐ Latency Performance Targets (Production)

| Operation | Target |
| --- | --- |
| Composition Scoring | < 8 sec |
| Upload Processing | < 15 sec |
| Feedback Generation | < 10 sec |

# ⭐ Biggest Technical Risks (Very Important)

## 1. Overfitting to Writing Style

Solution:

- Diversify training dataset.

## 2. AI Hallucination in Feedback

Solution:

- Use constrained prompt generation.

## 3. Evaluation Bias

Solution:

- Human validation loop.

5 major risks domains:

✅ AI Model Risk
✅ Data Risk
✅ System Architecture Risk
✅ Product Accuracy Risk (Most Important for Grading System)
✅ Operational / Cost Risk

# ⭐ 1. AI Model Risk (Highest Severity ⭐⭐⭐⭐⭐)

## ⚠️ Risk: Grading Accuracy vs Human Examiner

### Problem

Composition grading is subjective.

If AI scoring deviates too much from real teacher marking → platform loses credibility.

### Mitigation Strategy

Use Hybrid Evaluation Architecture

Rule-based scoring + Embedding similarity + LLM reasoning + Optional human validation

Recommended Approach:

- Train ranking model rather than absolute scoring model.

## ⚠️ Risk: Hallucinated Feedback Generation

Large language models may generate:

- Incorrect grammar explanations

- False writing advice

- Made-up rules

### Solution

Implement Grounded Feedback Generation

Steps:

- Extract evidence segments from composition.

- Generate feedback only based on extracted text.

# ⭐ 2. Data Risk (Very Critical for Commercialization)

## ⚠️ Risk: Lack of High-Quality Training Dataset

You need thousands of labeled compositions.

Without this:

- Scoring engine will be unstable.

### Required Dataset Types

| Level | Quantity Target |
| --- | --- |
| High Score Composition | 3000+ |
| Medium Score Composition | 3000+ |
| Low Score Composition | 3000+ |

## ⚠️ Risk: Copyright Issues

If training data comes from student compositions or published materials:

You must ensure legal usage.

Mitigation:

- Use licensed datasets.

- Or generate synthetic training compositions.

# ⭐ 3. System Architecture Risk

## ⚠️ Risk: Latency Explosion

Composition grading involves:

- Parsing

- Embedding computation

- Model inference

- Feedback generation

If not optimized:

→ User experience will be bad.

### Production Fix

Use asynchronous pipeline architecture.

Upload → Queue → Process → Cache Result → Return Output

## ⚠️ Risk: GPU Cost Overrun

If using heavy LLM inference:

Cloud cost can explode.

### Cost Optimization Methods

- Cache evaluation results.

- Use smaller domain-specific models.

- Batch evaluation when possible.

# ⭐ 4. Product Accuracy Risk (MOST IMPORTANT FOR YOUR PLATFORM ⭐⭐⭐⭐⭐)

This is the biggest commercial failure risk.

## Problem: Writing Quality Is Multi-Dimensional

Composition quality is not just grammar.

It includes:

- Logical structure

- Creativity

- Emotional expression

- Technique usage

### Solution — Multi-Head Scoring Model

Use independent scoring modules:

- Structure Score Head

- Language Quality Head

- Semantic Depth Head

- Technique Usage Head

Then aggregate.

## Risk: Show-Don’t-Tell Detection Failure

Detection of stylistic writing is hard.

Example failure case:

System may wrongly flag good writing as "not showing".

Mitigation:

- Use similarity-based style recognition.

- Train classifier using expert-marked compositions.

# ⭐ 5. Security Risk (Often Ignored but Important)

## Data Privacy

You are handling student writing data.

Must comply with data protection standards.

If you are in Singapore → follow local data regulations.

## Attack Risk

Potential attacks:

- Prompt injection attack

- Model manipulation

- Upload malware document

Protection:

- Input sanitization

- Content scanning

- Isolation sandbox processing

# ⭐ 6. Long-Term Commercial Risk (Startup Reality)

## Market Risk

Competition from large AI writing platforms.

Your advantage must be:

👉 Education-specific grading intelligence
👉 Teacher-level feedback reasoning
👉 Local curriculum adaptation

## Maintenance Risk

AI models require continuous tuning.

You need:

- Monitoring dashboards

- Performance drift detection

# ⭐ 7. Biggest Failure Point (If I Must Pick One)

If I were CTO of this project, I would worry most about this:

👉 Scoring credibility

If students or teachers do not trust the score → product fails.

Solution:

Allow:

- Explainable AI grading

- Human override verification

- Transparent rubric mapping

# ⭐ Overall Technical Risk Level

| Domain | Risk Level |
| --- | --- |
| AI Accuracy | ⭐⭐⭐⭐⭐ High |
| Data Quality | ⭐⭐⭐⭐ |
| System Performance | ⭐⭐⭐ |
| Security | ⭐⭐⭐ |
| Cost Control | ⭐⭐⭐⭐ |

# ⭐ Honest Expert Assessment (Startup Viability)

If executed properly:

✅ This platform can be commercially viable.

BUT only if you solve:

- Grading trustworthiness problem

- Feedback quality problem

- Cost-efficient inference design